# AWS First Cloud AI Journey – MealPlan

# [Đội kiểm lâm] – [FPTUniversity-HCM] – [MealPlan]

# [9/12/2025]

- Table of Contents

1	BACKGROUND and motivation	3

1.1	executive summary	3

1.2	PROJECT SUCCESS CRITERIA	3

1.3	Assumptions	3

2	SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM	3

2.1	Technical Architecture Diagram	3

2.2	Technical Plan	4

2.3	Project Plan	4

2.4	Security Considerations	4

3	Activities AND Deliverables	5

3.1	Activities and deliverables	5

3.2	OUT OF SCOPE	5

3.3	PATH TO PRODUCTION	5

4	EXPECTED AWS COST BREAKDOWN BY SERVICES	5

5	TEAM	6

6	resources & cost estimates	6

7	Acceptance	7

# BACKGROUND and motivation

## executive summary

We are a nutrition-focused team aiming to transform the health and fitness market by combining personalized meal with direct delivery.

Our move to AWS is driven by both business and technical needs. From a business perspective, we aim to create new revenue channels, improve user engagement, and achieve fast ROI. Technically, the platform requires an infrastructure that is secure, scalable, and responsive worldwide to support fluctuating traffic and media-heavy content. AWS’s pay-as-you-go model also helps us maintain predictable costs while supporting future growth.

Business Drivers: To generate a new revenue stream through direct ingredient sales, increase user retention via a unified "plan-to-purchase" ecosystem, and achieve a Return on Investment (ROI) within 6–12 months.

- Technical Drivers: The need for a highly scalable infrastructure to handle fluctuating traffic from consumer marketing campaigns, the requirement for global low-latency content delivery for media-rich recipe assets, and the necessity of a secure, compliant environment for handling user data and payment processing.

- Cost Efficiency: Leveraging AWS pay-as-you-go models to keep operational costs predictable.

The platform’s use cases highlight how both end-users and administrators interact with the system. For users, the journey spans from account registration to personalized meal planning and seamless ingredient ordering. For admins and operations teams, the focus is on efficiently managing recipes, inventory, and orders through a secure backend interface.

- User Journey: Registration via Cognito, browsing a diverse recipe database, receiving AI-tailored meal suggestions, customizing portion sizes, and executing one-click ingredient ordering.

- Admin/Operations: Management of recipe content, inventory tracking, and order processing via a secure internal backend.

The project team will deliver an end-to-end web application that is deployed on cloud solution, including:

- Full-Stack Development: Implementation of a React frontend and Spring Boot REST API backend.

- Infrastructure Provisioning: Design and deployment of a secure AWS VPC with Public/Private subnets, NAT Gateways, and Multi-AZ architecture.

- DevOps Automation: Setup of a comprehensive CI/CD pipeline using S3 and AWS CodeDeploy for deployment.

- Security Implementation: Configuration of WAF, IAM roles, Secrets Manager, and private networking to ensure data protection.

## PROJECT SUCCESS CRITERIA

Business Success Metrics:

- Budget Adherence: The project’s monthly AWS infrastructure operating cost must remain within ±10% of the estimated budget of $119.51/month during the initial post-launch phase.

- User Capacity: The system must successfully support a baseline of 1,000 Monthly Active Users (MAU) without performance degradation or service interruption.

- Timeline Delivery: The "Meal Plan" platform must transition from development to a fully deployed production environment on AWS within the 3-month project timeline, ready for public access.

Technical Success Metrics:

- High Availability: The architecture must achieve resilience by deploying resources across at least 2 Availability Zones (Multi-AZ), with the Application Load Balancer successfully distributing traffic even if one zone becomes unavailable.

- Automated Deployment: A fully functional CI/CD pipeline (GitLab → S3 → CodeDeploy) must be established, reducing the deployment time from code commit to production to under 15 minutes with zero manual file transfers.

- Performance Optimization: Static assets (recipe images, frontend code) must be delivered via Amazon CloudFront, targeting a page load time of under 2 seconds for users in the target region (Asia Pacific).

- Security Compliance:

  - 100% of application secrets (DB passwords, API keys) must be migrated to AWS Secrets Manager.

  - AWS WAF must be active and logging, with rules configured to block common OWASP threats (SQL Injection, XSS).

- Scalability: The Auto Scaling Group must be demonstrated to automatically launch new EC2 instances when CPU utilization exceeds the defined threshold and terminate them when traffic subsides.

## Assumptions

Prerequisites & Dependencies

- AWS Account & Quotas: It is assumed that a valid AWS account is available with sufficient service quotas to provision the required resources in the Singapore region.

- Source Control Availability: The project relies on GitLab as the external source code repository. The success of the automated CI/CD pipeline depends on the availability and proper configuration of webhooks from GitLab.

- Domain Ownership: A specific domain name is required for the application and will be configured directly with Amazon CloudFront, which handles the domain routing and distribution.

- Third-Party Libraries: The application development relies on open-source frameworks (Spring Boot, React) and specific libraries for AI/ML features. Libraries must remain compatible with the Amazon Linux 2 or Ubuntu environments used on EC2.

Technical Constraints & Architectural Decisions

- Database Hosting Strategy: PostgreSQL database will be host on a self-managed EC2 instance.

- Technology Stack: The project is strictly constrained to using Java Spring Boot for the backend and ReactJS for the frontend. Any deviation from this stack would require significant re-architecture.

- Regional Deployment: All infrastructure is assumed to be deployed in a single AWS Region (Singapore) to minimize latency for the primary user base. Cross-region replication is not currently in scope.

Business Assumptions

- Traffic Baseline: The cost estimation models (specifically for ALB, Cognito, and Data Transfer) assume a baseline of 1,000 Monthly Active Users (MAU). Significant deviations above this number will impact the estimated monthly budget of ~$119.51.

- ROI Timeline: It is assumed that the "Ingredient Sales" feature will see sufficient adoption to generate a Return on Investment (ROI) within 6–12 months post-launch, offsetting the operational costs.

- Development Resources: It is assumed that the project team has the necessary skills in AWS Cloud (EC2, VPC, IAM,…) to execute the deployment without requiring external consultants or managed services.

Risks

- Operational Risk (Database): By foregoing Amazon RDS for a self-managed EC2 database to save costs, the project assumes a higher risk regarding data durability and availability. Any failure in manual backup scripts or OS-level patching could lead to data loss or extended downtime.

- Security Configuration: The project assumes that the AWS WAF rules and Security Group configurations defined in the architecture are sufficient to mitigate standard web attacks (DDoS, SQL Injection) at launch.

- Cost Volatility: While the budget is estimated using the AWS Calculator, actual costs may fluctuate based on variable components like Data Transfer Out (CloudFront/EC2) and S3 API requests if user engagement exceeds the "standard user" profile.

# SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM

## Technical Architecture Diagram

AWS Services Used:

- WAF: Protects the web application from cyber-attacks.

- AWS CloudFront: Improves website loading speed.

- AWS EC2: Hosts the application, NAT instance, and database.

-AWS VPC: Virtual private network.

- AWS S3: Stores code, log files, and images.

- CodeDeploy: Deploys code to EC2.

- GitLab: Hosts source code and pushes it to S3.

- Amazon Cognito: Manages user authentication for the web application.

- IAM: Creates users and roles.

- Secrets Manager: Stores sensitive information.

- CloudTrail: Monitors and stores activity logs.

- CloudWatch: Monitors and manages the performance and health of AWS resources.

## Technical Plan

- Phase 1: Networking & Foundation (The Skeleton)

Before deploying code, we must build the network topology.

- VPC Setup:

  - Create a VPC (Virtual Private Cloud) in your desired Region.

  - Subnets: Create 4 subnets across 2 Availability Zones (AZs) for high availability:

    - 2 Public Subnets (for NAT Instances and ALB).

    - 2 Private Subnets (for your "mealplan" Application servers and Database).

- Gateways:

  - Attach an Internet Gateway (IGW) to the VPC.

  - Create a VPC Endpoint for S3. This ensures traffic between your App servers and S3 (Media Storage) stays within the AWS network, improving speed and security.

- Routing:

  - Public Route Table: Associate with Public Subnets. Add a route 0.0.0.0/0 pointing to the IGW.

  - Private Route Table: Associate with Private Subnets. We will configure the outbound route in Phase 3.

- Phase 2: Security & Identity

- IAM & Cognito:

  - Create IAM Roles for EC2 allowing access to: S3 (for code/media), Secrets Manager, and CloudWatch.

  - Set up Amazon Cognito User Pool if you plan to offload user authentication management from your PostgreSQL database.

- Secrets Management:

  - Use AWS Secrets Manager to store your PostgreSQL credentials (DB_PASSWORD, DB_USER). Do not hardcode these in your React/Node code.

- Security Groups (Firewalls):

  - ALB SG: Allow Inbound HTTPS (443) from anywhere (or restricted to CloudFront IPs).

  - App SG: Allow Inbound HTTP (80/443) only from the ALB SG.

  - DB SG: Allow Inbound TCP (5432) only from the App SG.

- Phase 3: Data Layer

- Database (PostgreSQL):

  - Since you are familiar with PostgreSQL, deploy an Amazon RDS for PostgreSQL instance.

  - Place it in the Private Subnets.

  - Enable "Multi-AZ" deployment if budget permits (for failover redundancy).

- Object Storage (S3):

  - Media Storage Bucket: For storing meal images/assets.

  - Code Storage Bucket: For storing your CI/CD build artifacts (zips).

- Phase 4: Compute & Scalability

- NAT Instances (Outbound Internet):

  - Note: The diagram uses NAT Instances. Launch an EC2 instance in the Public Subnet with a NAT AMI. Disable "Source/Dest Check" on this instance.

  - Update your Private Route Table to route 0.0.0.0/0 to this NAT Instance.

  - DevOps Tip: If budget allows, an AWS NAT Gateway is easier to manage than a NAT Instance, though slightly more expensive.

- Launch Template (The Application):

  - Create an EC2 Launch Template using Amazon Linux 2 or Ubuntu.

  - User Data Script: Write a bash script to:

    - Install Node.js/Nginx.

    - Install the CodeDeploy Agent.

    - Pull env vars from Secrets Manager.

- Auto Scaling Group (ASG):

  - Create an ASG using the Launch Template.

  - Target the Private Subnets.

  - Set scaling policies (e.g., "Add a server if CPU > 60%").

- Application Load Balancer (ALB):

  - Deploy an Internet-facing ALB in the Public Subnets.

  - Create a Target Group pointing to your ASG instances.

- Phase 5: Edge Security & Delivery

- CloudFront (CDN):

  - Create a Distribution.

  - Origin: Your ALB DNS name.

  - This caches your React static assets closer to users.

- WAF (Web Application Firewall):

  - Attach WAF to the CloudFront distribution.

  - Enable rules to block SQL Injection and XSS (Cross-Site Scripting).

- Phase 6: CI/CD Pipeline (GitLab -> AWS)

This automates the "mealplan" updates.

- AWS CodeDeploy:

  - Create an Application and Deployment Group in AWS CodeDeploy.

  - Select "In-place deployment" and target your Auto Scaling Group.

- GitLab CI/CD (.gitlab-ci.yml):

  - Build Stage: Run npm install and npm run build (for your React/Vite app).

  - Package Stage: Zip the dist folder and your appspec.yml file.

  - Upload Stage: Use AWS CLI to push the zip to the S3 Code Storage bucket.

  - Deploy Stage: Trigger the AWS CodeDeploy command.

- Phase 7: Monitoring

- CloudWatch: Set up a dashboard to monitor CPU Usage of your EC2s and RDS connections.

- CloudTrail: Enable this to audit API calls (who changed what in your infrastructure).

## Project Plan

This project includes two main parts: developing the Spring Boot backend and the React frontend, and deploying the website on AWS using AWS services. Each part includes four phases.

1. Theory & Architecture Design: Gather web application requirements, design the system architecture (Spring Boot REST API + React frontend), and define the database schema. (January)

2. Development & Testing: Implement the Spring Boot backend with REST APIs (authentication, user management, meal/recipe CRUD, shopping cart, etc.) and build the React frontend (UI/UX, routing, forms, state management). Conduct unit tests for backend services, integration tests for API endpoints, and frontend tests (Jest/React Testing Library). (January–February)

3. Cost Estimation & Feasibility Check: Use the AWS Pricing Calculator to estimate costs for EC2 (backend hosting), RDS (database), S3 (static files and images), VPC (networking), and Route 53 (domain). Adjust as needed. (February)

4. AWS Integration: Integrate AWS services into the application. Deploy the website on EC2, store images on S3, configure RDS for the database, use VPC for networking, Route 53 for domain management, and set up CI/CD pipelines (GitHub Actions or AWS CodePipeline). Perform staging tests before official release. (March)

## Security Considerations

MealPlan platform will secure the AWS security by enforcing Access controls via IAM, MFA, and keyless Session Manager to eliminate static credentials. Infrastructure will be isolated within a Multi-AZ VPC using private subnets and protected by AWS WAF at the edge. Data will be encrypted at rest and in transit, with database secrets rotated via AWS Secrets Manager. Continuous Detection and compliance will be monitored using AWS CloudTrail and CloudWatch, while Incident Management ensures resilience through automated RDS backups and S3 versioning for rapid disaster recovery.

# Activities AND Deliverables

## Activities and deliverables

| Project Phase | Timeline | Activities | Deliverables/Milestones | Total man-day |
| --- | --- | --- | --- | --- |
| Assessment | Week 1 | - Gather requirements for meal plan website - Define database schema - Define AI recommendation parameters - Define website functionalities | - Database Schema - Software Requirements Specification (SRS) | 25 man-days |
| Setup base infrastructure | Week 2-3 | - Design System Architecture (Spring Boot + React) - Initialize GitLab repository and local environments - AWS Pricing Calculation & Budgeting | - Architecture Diagram - Repo Structure - Cost Report | 50 man-days |
| Backend Development & AI setup | Week 4-10 | - • Implement Spring Boot REST APIs (Auth, User, Recipe CRUD) - Develop AI-driven meal suggestion logic | - Swagger API Documentation - Spring Boot JAR File | 140 Man-Days |
| Frontend Development | Week 4-10 | - Build React Frontend (UI/UX, Routing, Forms) - Integrate Frontend with Backend REST APIs | - React Application Build - Functional UI Prototypes | 35 Man-Days |
| Golive | Week 11 | - Configure AWS Networking (VPC, Subnets, Route53) - Setup CI/CD (CodePipeline, CodeBuild, CodeDeploy) - Deploy App/DB to EC2 and Media to S3 | - AWS Infrastructure setup - Website Deployment - CI/CD Pipeline Configuration | 25 Man-Days |
| Handover | Week 12 | - Final system optimization and cleanup - Final presentation | - Final Project Report | 25 Man-Days |

## OUT OF SCOPE

 Proprietary AI Model Training: The "AI-driven recommendations" will utilize pre-existing APIs or heuristic algorithms. Training a proprietary Large Language Model (LLM) or developing custom machine learning infrastructure from scratch is out of scope.

 Real-Time Logistics/Driver Tracking: While the system handles order processing and status updates, it does not include a real-time GPS tracking module for delivery drivers or integration with complex third-party logistics (3PL) fleet management software.

 Content Creation: The entry, formatting, and photography of recipes and ingredient data are the sole responsibility of the Business Stakeholders. The technical team is responsible only for the CMS framework to house this data.

## PATH TO PRODUCTION

The Proof of Concept (POC) has been successfully built with specific and targeted use-cases, focusing on the critical path of User Authentication (Cognito), Meal Browsing (Spring Boot/S3), and the Order Management flow.

- POC Implementation Strategy (Completed)

To strictly adhere to the project timeline and the ~$120/month budget, the following architectural choices were implemented for the current release:

  - Cost-Optimized Database: Successfully deployed and configured a self-hosted PostgreSQL database on a single EC2 instance. This provides full relational database functionality while keeping data tier costs at relatively low price, avoiding the higher premiums of Amazon RDS.

  - Algorithmic Recommendation Logic: Developed and integrated logic-based algorithms directly within the Spring Boot backend to deliver "AI-driven" meal suggestions based on user inputs, validating the personalization feature without the overhead of external ML models.

  - Payment Workflow Validation: Integrated the MoMo Sandbox environment to simulate and verify the complete transaction lifecycle, ensuring the order processing flow functions correctly before enabling real money transactions.

- Future Operational Excellence & Fine-Tuning (Not Implemented)

While the functional POC is complete, the following "Operational Excellence" measures have not yet been implemented and are identified as critical next steps before a commercial production launch:

  - Automated Security Scanning: The CI/CD pipeline currently lacks automated security gates. OWASP ZAP vulnerability scans must be integrated before the "Deploy" stage to detect SQL injection or XSS vulnerabilities in the React frontend or Spring Boot API.

  - Custom Observability: Currently, only basic CloudWatch metrics are tracked. The production environment will require configuring the CloudWatch Agent to push custom business-critical metrics, such as "Order Failure Rate," "Cart Abandonment Rate," or "Recommendation Latency."

  - Disaster Recovery (DR) Automation: Automated backup procedures are currently undefined. Future implementation must include cross-region S3 replication for the "Media Storage" bucket and scheduled EBS volume snapshots for the Data Tier EC2 instance.

# EXPECTED AWS COST BREAKDOWN BY SERVICES

https://calculator.aws/#/estimate?id=0a74d43130ed1b5856ad5b775a746e30d39583db

- AWS Services Cost:

| AWS Service | Cost (USD/Month) | Key Assumptions |
| --- | --- | --- |
| AWS WAF | $11.60 | Assumed high volume of traffic (1 million web requests/month). Costs include 1 Web ACL, 4 custom rules, and 2 Managed Rule Groups. |
| Amazon CloudFront | $0.06 | Minimal usage with only 1 GB/month of Data Transfer Out to Origin (Asia Pacific). Most traffic likely served from cache or covered by S3/VPC Outbound. |
| Application Load Balancer (ALB) | $18.63 | Assumed usage of 1 ALB and low connection rates (1 connection/sec, 2 requests/sec). 10 GB of Processed Bytes per month. |
| Amazon EC2 Application | $21.68 | Usage of a t3.small On-Demand instance on Linux. Constant Usage. |
| Amazon EC2 Data Tier | $9.78 | Usage of a t3.micro instance on Linux. Constant Usage. On-Demand. |
| Amazon EC2 NAT Instances | $17.23 | Usage of 2 t3.micro instances with Constant Usage (24/7), indicating a potential NAT Gateway simulation or similar setup. |
| Amazon S3 | $3.72 | 1 GB of S3 Standard storage. High volume of GET requests (100,000/month) compared to PUT/POST (10,000/month). 30 GB/month Outbound Data Transfer (data leaving S3/Region). |
| AWS Secrets Manager | $0.40 | Only 1 Secret is stored, and accessed minimally (5 API calls/month). The secret retention is 30 days. |
| Amazon Cognito | $14.25 | 2000 Monthly Active Users (MAU) total: 1000 MAU using standard sign-in and 1000 MAU using SAML/OIDC federation. Advanced security features are disabled. |
| Amazon CloudWatch | $4.91 | Logging is enabled with 1 GB of Standard Logs and 1 GB of Infrequent Access Logs ingested, stored for 1 month. 7 Metrics monitored, and 2 Dashboards are utilized. |
| AWS CloudTrail | $1.77 | Assumed usage includes both management events (Read/Write) and S3 data events (1 trail/event type). 1 GB of Data Ingested and logs retained for one year. |
| VPC Endpoints | $16.05 | The cost is primarily driven by 100 GB/month of Outbound Data Transfer and the cost of 1 In-use Public IPv4 address (which often applies to NAT Gateways or similar public IP usage). |
| AWS CodeDeploy | $0 |  |

Total: $120.08/month, $1440.96/12 months

# TEAM

Team Member

| Name | Title | Stakeholder for | Email / Contact Info |
| --- | --- | --- | --- |
| Phạm Xuân Hoàng | member | Frontend | phamhoang05.nt@gmail.com |
| Lương Nguyễn Duy Khang | member | Backend | lndkhang278@gmail.com |
| Nguyễn Trương Phúc Thịnh | Leader | AI | nguyentruongphucthinh@gmail.com |
| Hoàng Huy Hoàng | member | Backend | huyhoang2309.work@gmail.com |
| Đỗ Quốc Khánh | member | AI | doquockhanhcntt@gmail.com |

# resources & cost estimates

| Resource | Responsibility | Rate (USD) / Hour |
| --- | --- | --- |
| Backend[2] | Develop server-side logic, design APIs, manage databases, and ensure system security and scalability. | 0$ |
| Frontend [1] | Build and optimize the User Interface (UI) and User Experience (UX). They are responsible for all client-side interactions and ensuring the application displays correctly and smoothly. | 0$ |
| AI[2] | Research, train, and deploy Machine Learning models, handle data processing, and integrate AI functionalities into the application. | 0$ |

| Project Phase | Backend | Frontend | AI | Total Hours |
| --- | --- | --- | --- | --- |
| Discovery & Planning | 8 hours | 8 hours | 8 hours | 24 hours |
| Design & Architecture | 20 hours | 10 hours | 7 hours | 37 hours |
| Implementation & Development | 40 hours | 35 hours | 50 hours | 125 hours |
| Testing & Validation | 6 hours | 3 hours | 3 hours | 12 hours |
| Deploy on AWS | 12 hours | 12 hours | 10 hours | 34 hours |
| Total Hours | 86 hours | 68 hours | 78 hours | 232 hours |
| Total Cost | 80$ | 40$ | 80$ | 200$ |

Cost Contribution distribution between Partner, Customer, AWS:

| Party | Contribution (USD) | % Contribution of Total |
| --- | --- | --- |
| Customer | 0$ | 0% |
| Partner | 0$ | 0% |
| AWS | 200$(Free tier) | 100% |

# Acceptance

- Team will meet every week to check the project